Richmond Free Library Trustees Meeting Minutes

Agenda – Monday, December 8th, 2025   6:30-7:30 pm

Present: Matt Crabb, Laurie Dana, Amy Klinger, Suzanne Krohn, Amy Wardwell

Vote -- Motion to approve November minutes by Amy W.  Seconded by  Amy K. Unanimous approval.

Vote – Motion to approve warrant # 22799 in the amount of $2,388.36 and #22790 in the amount of $4,175.32 by Matt. Seconded by Amy W. Unanimous approval

Treasurer’s Report (Laurie)

Laurie presented the report for the first quarter of the FY.  Everything looks as it should.

Library Director’s Report (Suzanne)

The Book Sale was successful. There were 800 people attending the sale over two days. The use of Venmo for payments was popular.

Painting will begin on the third floor Monday 12/15. The plan is for that phase to be done by the end of December and then painters will begin in the Community Room January 5th.  Suzanne has been working with VT Paint Co. on the color selection and to communicate with groups who use the space that will be temporarily displaced.  There are no events booked in the Community Room in January.

There are some spots where the new flooring needs to be fixed. Laurie has been in contact with the installers.

The elevator required emergency service last month but is working now. It was an issue with the sump pump in the shaft and not the elevator itself.

The Library hosted several successful programs in November. There is a busy schedule of events planned for December and February.

Discuss Painting Timeline (Suzanne)

Tustees discussed two invoices for the painting.

Motion to approve invoice #1797 to Green Mountain Painters in the amount of $13,450 and  #1795 for Green Mountain Painters in the amount of $10,685 to come from the Library Reserve. Seconded by Laurie. Unanimous approval

Motion to approve a  $70 payment to Color Concepts for color consultation to come out of the Library Reserve by Laurie. Seconded by Matt. Unanimous approval.

Budget Update (Matt)

Matt attended a budget update meeting with the Selectboard in November.  There were no concerns about the Library budget at that time other than we will need to adjust our capital plan out further.

Grant Update (Suzanne)

Suzanne and Laurie attended the webinar about applying for the HUD Grant. There will be priority for “simple projects” and projects where the environmental review will not have a significant impact.  We will likely struggle with the Community Index qualifications criteria, but may score well in other areas of the rubric. We will apply for the grant and the Trustees discussed how to move forward with our application.

The applications are due in March.

Discuss Upcoming Trustee Opening

There is an open Trustee seat in the March election.  The Trustees discussed outreach to potential candidates.  Laurie wrote a FPF advertisement and the Trustees gave feedback on the draft.  Laurie will post the ad.

SignUp Genius for the Friday Food Affair

Amy K. will create a sign up for the February 6th Friday Food Affair.  The theme is “comfort food”.

Motion to adjourn @ 7:30 PM

Next meeting – Monday, January 12th 2025 at 6:30 p.m.